That's a better sprint distribution because Event Discovery and Admin Event Management are closely related. Here's the revised 6 Sprint Backlog.

| Sprint | Task ID | Task Description | Related User Story | Estimated Hours | Status |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 – Authentication | SB-01 | Configure AWS Cognito authentication | As a user, I want to log in securely so that I can access the platform based on my role. | 8 | Completed |
|  | SB-02 | Develop the Login Page UI and integrate with Cognito | As a user, I want to enter my credentials and access the system securely. | 6 | Completed |
| Sprint 2 – Event Discovery & Event Management | SB-03 | Develop the event discovery page with search and filters | As a student, I want to browse and search events so that I can find activities that interest me. | 8 | Pending |
|  | SB-04 | Develop the event details page | As a student, I want to view complete event information before registering. | 6 | Pending |
|  | SB-05 | Build the admin event management dashboard | As an admin, I want to manage campus events efficiently. | 8 | Pending |
|  | SB-06 | Implement create, edit, and delete event functionality | As an admin, I want to create, update, and remove events. | 10 | Pending |
| Sprint 3 – RSVP & Waitlist | SB-07 | Implement RSVP registration with event capacity validation | As a student, I want to reserve a seat for an event. | 10 | Pending |
|  | SB-08 | Implement automatic waitlist management | As a student, I want to join a waitlist when an event is full. | 10 | Pending |
| Sprint 4 – Campus Navigation | SB-09 | Integrate interactive campus map with outdoor navigation | As a student, I want to navigate to the event venue from my current location. | 12 | Pending |
|  | SB-10 | Implement geofence detection and indoor text-based navigation | As a student, I want indoor directions after reaching the building. | 10 | Pending |
| Sprint 5 – Notifications & Attendance | SB-11 | Implement event reminders and waitlist notifications using Amazon SNS | As a student, I want to receive timely event notifications. | 10 | Pending |
|  | SB-12 | Develop attendance management and attendee list | As an admin, I want to monitor event participation. | 8 | Pending |
| Sprint 6 – Testing & Deployment | SB-13 | Perform integration testing across all modules | As a user, I want a reliable system with fully integrated features. | 10 | Pending |
|  | SB-14 | Fix bugs, optimize performance, and deploy to AWS | As a user, I want the application to be stable and accessible online. | 12 | Pending |

Sprint Summary

| Sprint | Feature | Status |
| --- | --- | --- |
| Sprint 1 | Authentication (AWS Cognito & Login) | Completed |
| Sprint 2 | Event Discovery & Admin Event Management | Pending |
| Sprint 3 | RSVP & Waitlist Management | Pending |
| Sprint 4 | Campus Navigation | Pending |
| Sprint 5 | Notifications & Attendance | Pending |
| Sprint 6 | Testing, Bug Fixes & AWS Deployment | Pending |

This sprint plan follows a logical development sequence and is suitable for inclusion in your project report.

Here's a Sprint Planner for your EventTrail project in the format your tutor requested.

4.4 Sprint Planner

| Sprint | Goal | Feature / User Story | Deliverables |
| --- | --- | --- | --- |
| Sprint 1 – Authentication & Login | Implement secure user authentication and login functionality. | PB-01: As a user, I want to securely log in so that I can access the system based on my role. | AWS Cognito integration, Login page UI, Role-based authentication, User dashboard redirection. |
| Sprint 2 – Event Discovery & Event Management | Develop the event discovery module and enable administrators to manage events. | PB-02: As a student, I want to browse and search campus events. PB-03: As an admin, I want to create, edit, and manage campus events. | Event listing page, Search & filters, Event details page, Admin dashboard, Event CRUD operations. |
| Sprint 3 – RSVP & Waitlist Management | Implement event registration and automatic waitlist management. | PB-04: As a student, I want to RSVP for events and join a waitlist when events are full. | RSVP module, Capacity validation, Automatic waitlist management, Cancellation handling. |
| Sprint 4 – Campus Navigation | Implement navigation to event venues with indoor guidance. | PB-05: As a student, I want navigation from my current location to the event venue. | Interactive campus map, Outdoor routing, Geofence detection, Indoor step-by-step navigation. |
| Sprint 5 – Notifications & Attendance | Provide automated event notifications and attendance management. | PB-06: As a student, I want to receive reminders and event updates. As an admin, I want to manage attendance. | Amazon SNS notifications, Event reminders, Waitlist alerts, Venue update notifications, Attendance management. |
| Sprint 6 – System Integration & Deployment | Integrate all modules, test the system, and deploy the application. | As a user, I want a stable and fully functional campus event platform. | Integrated EventTrail application, System testing, Bug fixes, AWS deployment, Final documentation. |

This format is concise, aligns directly with your Product Backlog, and matches the sprint planner style typically expected in MCA project reports.

For Sprint 1 – Authentication & Login, you can document the Daily Scrum like this:

Daily Scrum Meeting – Sprint 1

| Date | Yesterday's Work | Today's Plan | Blockers | Status |
| --- | --- | --- | --- | --- |
| Day 1 | Reviewed the EventTrail requirements and finalized the authentication workflow for Student and Admin users. | Set up the AWS Cognito User Pool and configure authentication for EventTrail. | No blockers. | In Progress |
| Day 2 | Configured the AWS Cognito User Pool and authentication settings. | Create user groups and configure role-based access for Student and Admin users. | No blockers. | In Progress |
| Day 3 | Completed Cognito user groups and role configuration. | Develop the EventTrail Login Page UI with username/email and password fields. | No blockers. | In Progress |
| Day 4 | Completed the Login Page UI and implemented input validation. | Integrate the Login Page with AWS Cognito authentication. | Minor integration issue. | In Progress |
| Day 5 | Integrated the Login Page with AWS Cognito and implemented credential verification. | Implement successful-login handling and redirect users according to their role. | No blockers. | In Progress |
| Day 6 | Completed role-based login redirection and session handling. | Test valid and invalid login scenarios and fix authentication-related issues. | No blockers. | In Progress |
| Day 7 | Completed authentication testing and resolved the identified login issues. | Review all Sprint 1 deliverables and verify that the authentication and Login Page modules are ready for Sprint 2. | No blockers. | Sprint 1 Completed |

Sprint 1 Final Status

Goal: Implement secure authentication and login functionality using AWS Cognito.

Completed:

- AWS Cognito User Pool

- Student/Admin authentication

- Login Page UI

- Credential validation

- Role-based access

- Login redirection

- Authentication testing

Sprint Status: ✅ Completed

Sprint 2 Backlog – Event Discovery & Event Management

Sprint Goal: Develop the Student event discovery features and complete Admin event management with backend CRUD integration.

| Task ID | Task Description | User Story | Estimated Hours | Status |
| --- | --- | --- | --- | --- |
| SB-04 | Develop Student Event Discovery UI | As a student, I want to view available campus events so that I can discover events easily. | 8 | In Progress |
| SB-05 | Implement Event Search | As a student, I want to search for events by name or keyword so that I can quickly find relevant events. | 6 | Pending |
| SB-06 | Implement Event Filtering | As a student, I want to filter events by faculty, category and date so that I can find suitable events. | 6 | Pending |
| SB-07 | Develop Event Details Page | As a student, I want to view complete event details so that I can decide whether to attend. | 6 | Pending |
| SB-08 | Complete Student–Backend Integration | As a student, I want event data to be loaded from the backend so that I can see actual published events. | 8 | Pending |
| SB-09 | Develop Admin Event Management UI | As an admin, I want to manage campus events through a dashboard. | 8 | Completed |
| SB-10 | Implement Create Event API | As an admin, I want to create events so that new events can be published. | 6 | Completed |
| SB-11 | Implement Read/View Event API | As an admin, I want to view existing events so that I can manage them. | 5 | Completed |
| SB-12 | Implement Update Event API | As an admin, I want to edit event information so that incorrect or changed details can be updated. | 6 | Completed |
| SB-13 | Implement Delete Event API | As an admin, I want to delete events so that cancelled or unwanted events can be removed. | 5 | Completed |
| SB-14 | Test Admin CRUD & Student Integration | Verify that Admin CRUD operations correctly reflect on the Student event page. | 6 | In Progress |

Sprint 2 Current Status

| Area | Status |
| --- | --- |
| Student UI | ✅ Completed |
| Admin UI | ✅ Completed |
| Admin Create Event | ✅ Completed |
| Admin Read Event | ✅ Completed |
| Admin Update Event | ✅ Completed |
| Admin Delete Event | ✅ Completed |
| Student Backend Integration | 🔄 In Progress |
| Event Search | ⏳ Pending |
| Event Filtering | ⏳ Pending |
| Event Details Backend Integration | ⏳ Pending |

Sprint 2 deliverable: A working event-management system where the Admin can perform CRUD operations, and Students can discover and view events using backend data.